HealthLens SDOH Project
Decisions, Reasons, Alternatives & End-to-End Plan

A decision log and implementation roadmap covering what was chosen, why it was chosen, what alternatives were rejected, and what remains to be done.

# How to Read This Document

This document records the decisions made during the project so far, not merely the data-processing steps. For each major decision it identifies: the problem, the chosen approach, why it was chosen, alternatives, why alternatives were not preferred, and the consequence for the next stage. Where the project evidence does not establish a fact, the document marks it as a validation item rather than inventing an answer.

# 1. Project Objective

Build a member-level SDOH risk-prioritization workflow that combines social determinants of health information with available clinical/utilization outcomes, while preserving geographic validity, avoiding artificial geography, preventing target leakage, and producing an interpretable model.

Core design principle: use real source data wherever available; do not manufacture geography or labels merely to make the pipeline complete.

# 2. Decision Log — Data and Geography

## Decision 1 — Use county level as the common SDOH geography

Problem: The available sources did not initially support a legitimate member → tract → ACS → SRAM chain. Synthea supplied county FIPS for 87 of 108 members; PLACES is county-level; ACS was ultimately obtained at county level; SRAM was tract-level but could legitimately be aggregated to county.

Chosen decision: County is the strongest common geography supported across the available real sources. It avoids inventing tract assignments and makes ACS, PLACES, SRAM, and Synthea joinable through county_fips.

Alternatives: Tract-level member enrichment; ZIP-based joining; coordinate-to-tract assignment; county-name joining; artificial/random geography.

Why the alternatives were not preferred: The tract alternatives were rejected because no legitimate member-to-tract crosswalk or tract-level ACS source was available. ZIP/name/coordinate joins were rejected because they could create unsupported geographic assignments.

Result: Member SDOH enrichment is valid only for members with a real county_fips match.

## Decision 2 — Do not force a tract-level ACS ↔ SRAM merge

Problem: The initial ACS files were national/state-level while SRAM was tract-level.

Chosen decision: The project explicitly blocks unsupported geography instead of silently producing a false tract join.

Alternatives: Download tract ACS; infer tract from ZIP; infer tract from coordinates; assign a random tract.

Why the alternatives were not preferred: Those approaches would require an external crosswalk/boundary source or an unsupported assumption. The project chose data integrity over completeness.

Result: The project moved to a county-compatible architecture.

## Decision 3 — Acquire the correct ACS 2024 5-year county extracts

Problem: The earlier ACS 1-year files contained national GEO_ID 0100000US and were unusable for county joining.

Chosen decision: The verified 5-year extracts contain 3,222 unique county records with GEO_ID values beginning 0500000US and matching five-digit county FIPS.

Alternatives: Continue with national ACS; use state-level Decennial data; synthesize missing county ACS.

Why the alternatives were not preferred: National/state aggregates cannot support county-level member enrichment. Synthetic ACS would no longer be source-derived SDOH data.

Result: The eight verified ACS tables became the county-level socioeconomic/demographic source.

## Decision 4 — Preserve raw ACS ZIPs and preprocess them through a controlled ZIP-aware path

Problem: The verified branch data arrived as eight ZIP archives containing Data, Column-Metadata, and Table-Notes files.

Chosen decision: Raw source archives remain unchanged and the pipeline reads the exact embedded Data/Metadata files.

Alternatives: Extract and permanently modify raw files; manually copy selected columns; use unrelated duplicate ZIPs.

Why the alternatives were not preferred: Preserving source artifacts improves reproducibility and makes provenance auditable. Manual copying risks silent feature-definition errors.

Result: ACS preprocessing is reproducible and traceable to the verified source archives.

## Decision 5 — Use county_fips as the only county merge key

Problem: Multiple datasets also contain names, ZIPs, states, coordinates, or other geography fields.

Chosen decision: All county merges use normalized five-digit county_fips only.

Alternatives: County names; ZIP; latitude/longitude; row order; fuzzy matching; mixed geography keys.

Why the alternatives were not preferred: Names and ZIPs are not stable geographic identifiers and can introduce ambiguity. Row-order joins are unsafe.

Result: The county merge is deterministic and auditable.

## Decision 6 — Aggregate SRAM from tract to county

Problem: SRAM is legitimately tract-level while the project architecture is county-level.

Chosen decision: SRAM tract measures are aggregated to county, with tract_count retained and ambiguous percentages omitted.

Alternatives: Drop SRAM; keep tract-level SRAM and try to join it directly; average all tract percentages indiscriminately.

Why the alternatives were not preferred: Dropping SRAM loses useful access/transportation information. Direct tract joining is unsupported. Blindly averaging percentages can distort meaning.

Result: SRAM becomes a county contextual feature source rather than a fabricated member-tract source.

# 3. Decision Log — Feature Construction

## Decision 7 — Retain verified ACS components only

Problem: The repository-defined component list contained 23 variables, while the later usable downstream set excluded female_pct.

Chosen decision: Use only variables that exist in the verified source and have valid numeric county values.

Alternatives: Invent missing values; use an unsupported proxy; force female_pct into the model.

Why the alternatives were not preferred: S0101_C06_001E existed but all county records were Census marker (X), so the cleaner correctly represented it as missing. No numeric values were available to justify imputation.

Result: female_pct was excluded downstream without modifying the upstream ACS source.

## Decision 8 — Do not impute source geography or source values during integration

Problem: Many members have no county match and several source fields have missing coverage.

Chosen decision: Keep missingness visible and report it.

Alternatives: Mean/median imputation at merge time; synthetic values; nearest-county substitution.

Why the alternatives were not preferred: Those methods can hide source coverage limitations and create false precision. Imputation, if later justified, belongs inside model training and must be fit on training data only.

Result: The integrated dataset preserves provenance and missingness.

## Decision 9 — Remove highly redundant predictors deliberately, not automatically

Problem: The feature audit found three |r| ≥ 0.99 pairs.

Chosen decision: Review redundancy conceptually before dropping variables.

Alternatives: Automatically drop one variable from every highly correlated pair; use PCA immediately; retain all features blindly.

Why the alternatives were not preferred: Automatic dropping can remove the more meaningful measure; PCA harms direct interpretability; retaining all can destabilize a small model.

Result: A documented feature-reduction decision is required before final modelling.

# 4. Decision Log — Member Enrichment

## Decision 10 — Enrich members only when county_fips is available

The member table contains 108 members; 87 have non-missing county FIPS and 21 do not. The enrichment process therefore produced 87 matched members and 21 unmatched members.

Chosen: retain all members, attach county SDOH data only to legitimate county matches, and do not assign a county to unmatched members.

Alternatives: infer county from ZIP/name/coordinates; drop unmatched members immediately; synthesize county SDOH values.

Reason: the project prioritizes geographic validity. Dropping members prematurely also reduces the already-small sample, so the unmatched group should remain visible until the modelling missing-data policy is decided.

# 5. Decision Log — Target Construction

## Decision 11 — Use clinical/utilization data for the target

The project has clinical/utilization-derived member-level outputs from Synthea. The target file contains encounter_count, emergency_or_inpatient_use, condition_occurrence_count, chronic_condition_burden, procedure_occurrence_count, procedure_burden, high_utilization, and complex_care_need.

Chosen: derive the modelling target from real clinical/utilization data rather than synthetic labels.

Reason: a supervised model needs a defensible outcome. Synthea supplies actual generated clinical event histories from which reproducible member-level outcomes can be constructed. Synthetic labels would make the model learn an assumption rather than a clinically grounded outcome.

Alternatives: expert-rule-only labels, unsupervised clustering, knowledge-graph-derived labels, composite SDOH index as a target.

Why not primary choice: expert rules require a documented clinical policy; clustering does not produce a validated clinical outcome; a knowledge graph can support semantic validation but does not itself establish ground truth; using an SDOH score as the target would risk circularity because the predictors are themselves SDOH features.

## Decision 12 — Candidate primary target: high_utilization

The current target-quality output reports high_utilization at 25.00% positive and emergency_or_inpatient_use at 70.37% positive. complex_care_need is also available at approximately 21.30% positive.

Chosen working candidate: high_utilization, subject to verifying the exact target-generation rule before modelling.

Reason: the 25% positive rate creates a clearer prioritization problem than the much more common emergency/inpatient outcome, while retaining a meaningful minority class.

Alternatives: complex_care_need as the primary endpoint; emergency_or_inpatient_use as the primary endpoint; a composite target.

These remain valid alternatives and can become secondary experiments. The final choice must follow target-definition review, clinical meaning, prediction horizon, and leakage checks—not class balance alone.

# 6. Target Leakage Decision

## Decision 13 — Validate target construction before training

This is mandatory. The exact rules used to construct high_utilization, complex_care_need, and emergency_or_inpatient_use must be documented before the target is considered final.

Why: if encounter counts, condition counts, procedures, or post-outcome events are both used to define the target and supplied as predictors, the model can appear highly accurate without actually predicting future risk.

Alternative: train immediately because the labels already exist. Rejected because label existence does not prove that the prediction design is leakage-free.

# 7. Decision Log — Modelling Strategy

## Decision 14 — Start with interpretable supervised classification

Problem: The project has binary clinical outcomes and a small sample of 108 members.

Chosen decision: Begin with logistic regression as the baseline and compare against one modest tree-based model.

Alternatives: Deep neural networks; large ensembles; unsupervised clustering as the primary model.

Why the alternatives were not preferred: The sample is too small to justify complex high-capacity models, and the project needs interpretable SDOH drivers.

Result: A simple baseline provides a defensible reference before complexity is added.

## Decision 15 — Treat class imbalance explicitly

Problem: The candidate high_utilization target has roughly 25% positive cases.

Chosen decision: Use class weighting or another justified imbalance strategy and evaluate with PR-AUC, recall, precision, and F1.

Alternatives: Optimize accuracy only; blindly oversample; use ROC-AUC alone.

Why the alternatives were not preferred: Accuracy can be misleading for minority outcomes. Blind oversampling can overfit a small dataset. ROC-AUC does not directly show minority-class precision/recall trade-offs.

Result: Model evaluation focuses on the actual prioritization objective.

## Decision 16 — Keep preprocessing inside the modelling pipeline

Problem: Missing values, scaling, and any feature selection can leak information if computed before splitting.

Chosen decision: Fit transformations only on training data and apply them to validation/test data.

Alternatives: Preprocess the entire dataset first; manually impute before splitting.

Why the alternatives were not preferred: Pre-split preprocessing lets test information influence the model.

Result: Evaluation remains more trustworthy.

## Decision 17 — Use member-level train/test separation

Problem: The unit of prediction is the member.

Chosen decision: Split by member_id and avoid duplicates across train and test.

Alternatives: Randomly split rows without checking duplicates; split by county only.

Why the alternatives were not preferred: Row-level duplication can leak member information. County-only splitting may be unnecessarily restrictive for this small member dataset.

Result: The evaluation unit matches the prediction unit.

# 8. Knowledge Graph — What It Can and Cannot Do

A knowledge graph can provide semantic support: mapping concepts such as unemployment, housing instability, transportation access, chronic conditions, utilization, and care needs; checking whether a proposed target is conceptually connected to the SDOH concepts; and supporting explainability.

It should not be used as the sole source of target truth. The target must remain grounded in the clinical/utilization records and an explicit target definition.

Alternative: use the knowledge graph to generate the label. Not preferred because graph relationships are semantic evidence, not automatically a validated outcome definition.

# 9. Decision Matrix for the Target

| Target | Current prevalence | Strength | Main concern | Role |
| --- | --- | --- | --- | --- |
| high_utilization | 25.00% | Directly supports prioritization | Exact rule must be validated; possible leakage if predictors reuse construction events | Primary candidate |
| complex_care_need | ~21.30% | Useful alternative care-complexity outcome | Exact rule and clinical interpretation must be validated | Secondary candidate |
| emergency_or_inpatient_use | 70.37% | Clear utilization outcome | Common outcome may provide weaker prioritization separation | Secondary/alternative |
| Composite target | Not established | Could represent broader risk | Harder to interpret; risk of circular definitions | Only if justified |
| Knowledge-graph label | Not established | Strong semantic support | Not ground truth by itself | Validation/explainability support |

# 10. What Is Complete vs What Is Not

| Stage | Status | Decision implication |
| --- | --- | --- |
| Source geography validation | Complete | County is the supported common geography. |
| ACS county acquisition/validation | Complete | Use verified 2024 5-year county extracts. |
| ACS + PLACES + SRAM county merge | Complete | county_fips is the join key. |
| Member SDOH enrichment | Complete for 87 matched members | Do not fabricate the 21 missing counties. |
| Feature quality audit | Complete | Review three highly correlated pairs. |
| SDOH feature selection | Complete candidate set | 46 SDOH features were selected, with demographic context separate. |
| Clinical target outputs | Available | Real clinical/utilization data exists. |
| Target-definition validation | Pending | Must happen before modelling. |
| Leakage audit | Pending | Mandatory before training. |
| Model training | Not started | Begin only after target validation. |

# 11. Remaining Decisions to Make

1. Exact target rule: Document the mathematical/clinical rule for high_utilization and alternatives.

2. Prediction horizon: Define what information is available at prediction time and what future period the model is intended to predict.

3. Handling 21 unmatched members: Choose complete-case analysis, principled model-time imputation, or a justified exclusion rule.

4. Redundant features: Choose which member of each highly correlated pair is more interpretable and appropriate.

5. Primary model: Start with logistic regression; add a tree model only as a comparison.

6. Threshold: Select a risk threshold based on the intended intervention capacity, not arbitrary probability cutoffs.

7. Validation strategy: Because n=108 is small, decide whether repeated stratified resampling or cross-validation is more informative than one split.

8. Explainability: Define how feature contributions will be presented without claiming causality.

# 12. End-to-End Execution Order

Freeze and version the validated source datasets.

Verify the county-level geographic contract and county_fips normalization.

Keep the eight verified ACS 5-year county sources as the source of socioeconomic/demographic data.

Keep PLACES at county level.

Aggregate SRAM tract measures to county only where aggregation is semantically valid.

Merge ACS + PLACES + SRAM on county_fips.

Enrich Synthea members only when their county_fips is valid and matched.

Audit missingness, numeric types, variance, and feature correlation.

Keep female_pct excluded because the source provides only (X) rather than numeric county values.

Create the candidate SDOH feature matrix.

Validate the clinical target definitions.

Define the prediction time and outcome window.

Run a formal target leakage audit.

Join predictors and target on member_id.

Decide how the 21 unmatched members are handled without inventing geography.

Review highly correlated features.

Build the logistic-regression baseline.

Build one modest tree-based comparison model.

Evaluate using PR-AUC, ROC-AUC, precision, recall, F1, confusion matrix, and calibration.

Choose the simplest model that meets the objective.

Generate member-level risk scores.

Choose prioritization thresholds based on operational capacity.

Use explainability methods to identify predictive SDOH drivers.

Use the knowledge graph for semantic validation/explanation, not as substitute ground truth.

Document limitations, especially the 108-member sample size and synthetic nature of Synthea clinical events.

Produce the final member prioritization output and reproducibility report.

# 13. Key Principles That Should Not Be Reversed

Do not create a member-to-tract relationship without a legitimate crosswalk.

Do not replace missing county data with arbitrary geographic assignments.

Do not use national/state ACS records as county data.

Do not synthesize clinical target labels when source clinical outcomes are available.

Do not use target-defining clinical events as predictors without a valid prediction-time justification.

Do not impute before the train/test split.

Do not optimize only for accuracy on an imbalanced target.

Do not interpret predictive associations as causal effects.

Do not allow model complexity to exceed what the 108-member sample can support.

# 14. Final Project Decision Summary

The project deliberately moved from an initially considered tract-level architecture to a county-level architecture because county geography is the strongest common geography supported by the real sources. This allowed verified ACS 5-year county data, PLACES county data, county-aggregated SRAM, and Synthea county information to be combined without inventing geography.

The project then separated feature engineering from target construction. SDOH predictors come from ACS/PLACES/SRAM, while the candidate outcomes come from Synthea clinical/utilization data. This separation is important because it allows the model to ask whether social/environmental context is predictive of a clinically defined outcome rather than merely reproducing an SDOH score.

The project is now at the boundary between preprocessing and modelling. The next gate is not another large data merge. It is target-definition validation and leakage prevention. Only after that gate should the first predictive model be trained.

Bottom line: the important work completed so far is not just cleaning data; it is establishing a defensible chain from source geography → county SDOH context → member enrichment → clinical outcome → leakage-safe modelling.